**PROJECT PLANNING PHASE**

PROJECT PLANNING TEMPLATE (PRODUCT BACKLOG, SPRINT PLANNING, STORIES, STORY POINTS)

| Date | 05 Nov 2022 |
| --- | --- |
| Team ID | PNT2022TMID09987 |
| Project Name | Project - Smart Waste Management System For Metropolitan Cities |
| Maximum Marks | 8 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| **Sprint** | **Functional Requirement (Epic** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Login | USN-1 | As a Administrator, I need to give user id and pass code for ever workers over there in municipality | 10 | High | Nandhini Devi |
| Sprint-1 | Login | USN-2 | As a Co-Admin, I’ll control the waste level by monitoring them via real time web portal. Once the filling happens, I’ll notify trash truck with location of bin with bin ID | 10 | High | Nivetha |
| Sprint-2 | Dashboard | USN-3 | As a Truck Driver, I’ll follow Co-Admin’s Instruction to reach the filling bin in short roots and save time | 20 | Low | Kavinesh |
| Sprint-3 | Dashboard | USN-4 | As a Local Garbage Collector, I’II gather all the waste from the garbage, load it onto a garbage truck, and deliver it to Landfills | 20 | Medium | Kavinesh |
| Sprint-4 | Dashboard | USN-5 | As a Municipality officer, I'll make sure everything is proceeding as planned and without any problems | 20 | High | Natarajan |

**Project Tracker, Velocity & Burndown Chart: (4 Marks)**

| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points Completed (as on Planned End Date)** | **Sprint Release Date (Actual)** |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 23 Oct 2022 | 28 Oct 2022 | 20 | 28 Oct 2022 |
| Sprint-2 | 20 | 6 Days | 1 Nov 2022 | 6 Nov 2022 | 20 | 6 Nov 2022 |
| Sprint-3 | 20 | 6 Days | 7 Nov 2022 | 12 Nov 2022 | 20 | 12 Nov 2022 |
| Sprint-4 | 20 | 6 Days | 13 Nov 2022 | 18 Nov 2022 | 20 | 18 Nov 2022 |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |

**Velocity:**

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

